# Enterprise Student Record and Academic Management Platform

Unit-1 Mini Project Submission

Name: Sarvesh Nage

PRN: 2125UMLM1108

Methodology: Design Thinking, IBM Design Thinking, Agile Product Planning

### 1. Business Requirements Document (BRD)

- Executive Summary: Higher education institutions struggle with fragmented, paper-heavy systems that lead to data redundancy, delayed grade publishing, and administrative bottlenecks.

- Business Problems: Manual processing leads to human error during mark collation, delayed transcript generation, lack of real-time attendance visibility for students, and siloed communication across departments.

- Business Objectives:

  - Centralize academic records across all departments into a single secure platform.

  - Reduce administrative processing time for grades and admissions by 60%.

  - Provide real-time role-based access for students, faculty, and administrative staff.

### 2. Design Thinking Report

- Empathize: Conducted interviews and shadowing with students, professors, and administrative clerks to identify daily academic workflows, pain points, and usability barriers.

- Define: "Academic stakeholders lack a unified, accessible digital ecosystem, causing significant administrative delays, data inconsistency, and poor transparency in academic tracking."

- Ideate: Brainstormed solutions including automated grade point calculations, instant attendance logging via dashboards, secure digital transcripts, and automated low-attendance alerts.

- Prototype: Designed low-fidelity wireframes covering student registration, multi-role authentication portals, faculty grade-entry sheets, and administrative analytics dashboards.

- Test: Walked through wireframes with sample users, receiving feedback to streamline batch mark uploads for professors and simplify course registration workflows for students.

### 3. IBM Design Thinking Framework

- Focus on User Outcomes: Delivering quantifiable user efficiency over feature volume—enabling students to view verified transcripts instantly rather than waiting weeks for manual paper issuance.

- Restless Reinvention: Continually iterating interface designs and workflows based on active feedback loops from students and staff.

- Diverse Empowered Teams: Aligning multidisciplinary stakeholders (developers, academic deans, exam cell officers, and student representatives) to define shared requirements.

- Hills (User-Centric Goals):

  - Student Hill: A student can register for a semester's elective courses and view their timetable in under 2 minutes on a mobile device.

  - Faculty Hill: A professor can log daily class attendance and submit mid-semester marks for 60 students in fewer than 5 clicks.

  - Admin Hill: The exam cell can compute SGPA/CGPA and publish semester results institution-wide with zero manual formula entry.

### 4. IBM Loop Documentation

- Observe: Shadowed academic office staff during result collation; noted frequent manual cross-checking between attendance registers and exam sheets.

- Reflect: Analyzed errors and identified that isolated spreadsheets were the root cause of discrepancies. Prioritized single-source-of-truth database architecture.

- Make: Prototyped automated result-generation engines and intuitive data-entry interfaces ready for development sprints.

### 5. Stakeholder Analysis

| Stakeholder | Role / Interest | Key Responsibilities | Impact Level |
| --- | --- | --- | --- |
| Students | Primary User | Course registration, viewing attendance and grades, downloading transcripts. | High |
| Faculty Members | Academic User | Logging daily attendance, uploading internal marks, managing course material. | High |
| Academic Administrators | Operations | Managing student enrollments, program curriculums, and institutional reports. | High |
| Examination Cell | Compliance & Grading | Verifying grading criteria, generating semester results, issuing grade cards. | High |
| IT Support Personnel | Technical Management | Managing role-based access, data backups, system uptime, and security audits. | Medium |

### 6. User Persona Report

- Persona 1: Aarav Patel (Undergraduate Student)

  - Needs: Quick mobile access to attendance records, real-time internal marks, and exam schedules.

  - Frustrations: Not knowing attendance shortages until the end of the term; complicated course registration forms.

  - Goal: Keep track of academic standing without visiting administrative desks.

- Persona 2: Dr. Priya Sharma (Associate Professor)

  - Needs: Fast bulk attendance entry and simplified spreadsheet uploads for class assessments.

  - Frustrations: Repetitive manual paperwork and lost paper attendance sheets.

  - Goal: Spend less time on manual record keeping and more time on teaching and research.

- Persona 3: Rahul Verma (Academic Administrator)

  - Needs: Centralized dashboard showing department-wide enrollment, fee verification status, and audit reports.

  - Frustrations: Reconciling conflicting data entries between faculty sheets and university registries.

  - Goal: Ensure error-free academic audits and swift student record retrieval.

### 7. Functional Requirements Specification (FRS)

- FR-01 (Authentication & RBAC): The platform must authenticate users via secure login and enforce Role-Based Access Control (Admin, Faculty, Student, Exam Cell).

- FR-02 (Student Registration): System must support bulk CSV student profile onboarding and manual single-entry creation by administrators.

- FR-03 (Course & Elective Management): Students must be able to select and enroll in eligible core and elective courses for active academic semesters.

- FR-04 (Attendance Module): Faculty must be able to mark daily attendance with automated percentage calculation and automatic low-attendance flags ($<75\%$).

- FR-05 (Marks & Grade Processing): The system must compute weighted internal/external marks, calculate SGPA/CGPA, and convert numeric scores to letter grades.

- FR-06 (Report Generation): Administrators and students must be able to export official PDF grade sheets, transcripts, and demographic reports.

### 8. Non-Functional Requirements Specification (NFRS)

- NFR-01 (Performance): Page load times shall remain under 1.5 seconds with up to 1,000 concurrent active users.

- NFR-02 (Security): All passwords stored using bcrypt hashing; sensitive student personal data encrypted at rest using AES-256 and in transit via TLS 1.3.

- NFR-03 (Availability & Reliability): 99.9% uptime during academic terms with automated daily database backups.

- NFR-04 (Usability): Responsive design compliant with WCAG 2.1 AA accessibility guidelines across desktop, tablet, and mobile browsers.

- NFR-05 (Scalability): Modular architecture capable of scaling horizontally to accommodate multi-campus expansions.

### 9. Product Vision Document

- Vision Statement: To build a dependable, unified, and cloud-ready academic ecosystem that eliminates institutional friction and empowers academic success through digital clarity.

- Mission Statement: Simplify academic administration through intelligent automation, seamless data integration, and human-centered design.

- Key Success Criteria:

  - 100% paperless record management for attendance and internal grading.

  - 90%+ positive usability rating across student and faculty satisfaction surveys.

  - Reduction of semester result publication turnaround from weeks to within 48 hours.

### 10. Minimum Viable Product (MVP) Scope

The first release (MVP) focuses on the primary operational loop necessary to run a semester digitally:

- Secure Authentication & Role Dispatcher (Student, Faculty, Admin).

- Student Profile & Enrollment Records.

- Faculty Daily Attendance Entry & Student Attendance Viewer.

- Internal Assessment Marks Entry Engine.

- Standardized Student Grade Card (PDF Export).

### 11. Phased Product Roadmap

Plaintext

┌────────────────────────────────────────────────────────┐

│ Phase 1: MVP Core (Sprints 1–2)                       │

│ • RBAC Auth • Student Registry • Attendance Management │

└──────────────────────────┬─────────────────────────────┘

│

┌──────────────────────────▼─────────────────────────────┐

│ Phase 2: Examination & Grading (Sprints 3–4)           │

│ • Assessment Portals • GPA Engine • PDF Grade Cards    │

└──────────────────────────┬─────────────────────────────┘

│

┌──────────────────────────▼─────────────────────────────┐

│ Phase 3: Analytics & Advanced Features (Sprints 5–6)   │

│ • Admin Analytics • Email/SMS Alerts • Parent Portal   │

└────────────────────────────────────────────────────────┘

### 12. Initial System Architecture Diagram

Plaintext

┌───────────────────────────────────────────────────────────────┐

│                     Presentation Layer                        │

│   Web & Mobile Responsive UI (React.js / Bootstrap)           │

└───────────────────────────────┬───────────────────────────────┘

│ HTTPS / REST API

┌───────────────────────────────▼───────────────────────────────┐

│                     Application / API Layer                   │

│   Node.js / Express or Python / FastAPI (JWT Auth, RBAC)      │

│   - Student Service  - Attendance Service  - Grading Engine   │

└───────────────────────────────┬───────────────────────────────┘

│ ORM / SQL Driver

┌───────────────────────────────▼───────────────────────────────┐

│                        Data Layer                             │

│   PostgreSQL / MySQL (Relational Academic Database)           │

└───────────────────────────────────────────────────────────────┘

### 13. Project Charter

- Project Name: Enterprise Student Record and Academic Management Platform

- Project Lead: Om Tambe

- Duration: 4 Weeks (Phase 1: Planning & Design)

- Primary Scope: Deliver end-to-end product design, domain discovery, architecture models, and Git repository setup ready for Sprint 1 development.

- Assumptions & Risks: Assumes stable infrastructure access; risks include complex legacy grading formulas, mitigated by modular GPA engine rule sets.

### 14. Project Repository Initialization

Standard Git initialization sequence for the product workspace:

Bash

# Initialize local repository

git init

# Configure branch and track project assets

git branch -M main

git add .

git commit -m "feat: Initial commit - Unit 1 Product Planning & Design Specifications"

# Remote setup

# git remote add origin <repository-url>

# git push -u origin main

### 15. Project Folder Structure

Plaintext

student-record-platform/

├── .gitignore

├── README.md

├── docs/

│   ├── BRD.md

│   ├── FRS.md

│   ├── NFRS.md

│   ├── personas.md

│   └── project-charter.md

├── diagrams/

│   ├── system-architecture.png

│   ├── er-diagram.png

│   └── wireframes/

├── frontend/

│   ├── public/

│   └── src/

├── backend/

│   ├── config/

│   ├── controllers/

│   ├── models/

│   ├── routes/

│   └── server.js

├── database/

│   ├── migrations/

│   └── schema.sql

└── tests/

├── unit/

└── integration/

### 16. Product Discovery Documentation

- Target Audience: Academic leaders, university registrars, department heads, professors, and higher education students.

- Core Value Proposition: A unified academic operating system that eliminates manual record overhead, prevents data loss, and delivers transparent, real-time academic progression data to all stakeholders.

- Measurable ROI: Up to 70% reduction in paper consumption, zero transcript generation delays, and instantaneous access to institutional compliance and accreditation data.